Meeting Invitation – Telecom Outage Project

Date: February 27, 2026 2:00 PM CET

Meeting Recording: See full transcript

Participants: dakkak@ieee.org, umaporn.sratongyung@chasacademy.se, ivan.skvortsov@chasacademy.se, amna85.shahid@gmail.com

Duration: 50 mins

Keywords

Telecom outages, meantime to repair (MTTR), data scraping, operator comparison, dashboard visualization, academic publication

Overview

•  Dashboard Development: Consolidated dashboard integrates outage data from Telia, TDC, and Leica with visualizations for user accessibility.

•  Data Collection Methods: Scrapers in Python pull data via APIs, with operations planned for cloud deployment to enhance scalability.

•  Focus on User Experience: Dashboard balances user-friendly visuals for the public and detailed analytics for researchers.

•  MTTR as Key Metric: Mean Time to Repair will benchmark operator resilience; historical data of 6-12 months is essential for analysis.

•  Future Directions: Plans for academic publications and potential partnerships discussed, prioritizing data accuracy and feature stabilization first.

•  Geospatial Impact Analysis: Proposed integration of population data with outage mapping to assess real-world user impact, planned as phase two.

Notes

📊 Telecom Outage Dashboard Development

• Discussed development and debugging of a telecom outage dashboard that integrates data from multiple operators (Three, Telia, Leica).

• Identified bugs related to incorrect display of scheduled maintenance for Three operator data and inconsistencies in incident locations.

• Clarified that the dashboard aggregates data from operators Three, Telia, and Leica mobile, but Three’s data currently presents errors.

🔧 Technical Discussion on APIs

• Technical discussion on the APIs used for data scraping from operators’ official websites and differences among their data providers.

• Telia and Leica share providers, while Three uses different sources.

📈 Dashboard Features Demo

• Demo and description of dashboard features: operator comparison of incidents, meantime to repair (MTTR), historical incident trends up to 30 days.

• Ivan Skvortsov showcased MTTR comparison graphs intended for both regular users and researchers.

🛠️ Architecture Overview

• Architecture overview: backend scraper implemented with Python, frontend with HTML.

• Plan to automate scraping possibly with Docker and deploy via cloud platform (AWS).

📊 Data Aggregation Recognition

• Recognition of data aggregation as novel publicly available source comparing operators on resilience metrics rather than speed or coverage.

• Forecast potential research and business applications.

🔍 Next Steps Discussion

• Discussion on next steps emphasizing data validation, ensuring accurate MTTR calculations, and deciding the appropriate granularity and features important to users and researchers.

• Proposed innovative enhancement by correlating outage data with weather and population density.

📄 Future Paths for the Project

• Explored future paths for the project: potential marketing and business opportunities, academic publication with co-authorship offered for a paper on telecom resilience benchmarking.

• Agreed to keep code and data open source, use references in scientific papers to boost credibility.

📝 Paper Structuring Discussion

• Discussed structuring the paper around methodology, literature gap, historical data analysis, and transparent data sourcing.

• Anas committed to assist in paper drafting.

🔄 Project Development Considerations

• Considered continuing development either as an academic project, an open-source tool for public use, or a basis for a business venture.

• Encouraged data abstraction to avoid overcomplication.

📍 Location Data and Metrics Planning

• Planned to capture detailed location data (pixels, geographical coverage) and population impact metrics to support future research and public information goals.

🏆 Upcoming Industry Hackathon

• Noted upcoming industry hackathon on resilience, potential engagement subject.

Action Items

Umaporn Sratongyung:

• Fix errors with Three operator data on dashboard showing unrelated scheduled maintenance and inaccurate locations.

• Validate and correct meantime to repair (MTTR) calculations and network availability data by next week.

• Expand historical data coverage on dashboard to represent one year if possible, or at least six months.

• Store all API response data, including granular location and incident details, for future processing and analysis.

• Share GitHub repository links and architecture details with team for transparency.

• Organize and send invite for the next meeting scheduled on Friday, 16th at 14:30 or 15:00.

Ivan Skvortsov:

• Follow up on clarifying meantime to repair calculation methodology and collaborate on data validation.

• Assist in refining visualization of MTTR comparisons and support presentation adjustments for clarity and user-friendliness.

• Prepare and present improved version of dashboard and data validation updates for next meeting.

Anas Dakkak:

• Provide examples and resources for population density maps and integration concepts with geographic outage data.

• Assist and co-author academic paper on telecom resilience benchmarking, supporting structure and content planning.

• Guide project focus on data accuracy for MTTR and historical incident trends, advising abstraction of technology categories to 4G/5G only.

• Schedule and lead follow-up meeting to review progress and discuss future steps.